# Public Launch: Hosting, Accounts, Google Sign-In, Leaderboard

## Context

The game (Nex Playground Mini — Catch & Dodge + Fist Fighter) currently only runs locally via `python -m http.server`, with Fist Fighter's progress saved in plain browser `localStorage` (see `SAVE_KEY`/`loadSave()`/`writeSave()` in `fighterGame.js`). The user wants to publish it publicly on Render.com so strangers can play, with real accounts (email/password **and** "Sign in with Google"), a global leaderboard, and per-user progress that follows them across devices. The user is a non-technical hobbyist who has needed step-by-step help with basics like hard-refreshing a browser — so setup/maintenance simplicity is a first-class requirement, not a nice-to-have.

The goal of this plan is to get there **without breaking the working game at any point**, and with an architecture the user can actually keep running without needing to babysit a server process.

## Recommended approach: Supabase (not a custom backend, not Firebase)

**Supabase** provides built-in email/password + Google OAuth, a hosted Postgres database, and a JS client importable straight from a CDN as an ES module — the same pattern already used for MediaPipe in `main.js` (`import ... from "https://cdn.jsdelivr.net/npm/..."`). This means:

- No new server process to run/maintain (unlike a hand-rolled Node/Express backend, which on Render's free tier also cold-starts after ~15 min idle — a bad experience for a low-traffic hobby game).

- No custom password-hashing/session/OAuth code to get right and keep secure.

- Supabase's Table Editor (spreadsheet-like GUI) lets the user visually confirm "is my score saving?" without needing SQL — a meaningfully easier mental model than Firestore's document tree, which is why Supabase edges out Firebase here.

- The Supabase **anon/public API key is safe to hardcode** in a committed `config.js` (Supabase's security model relies on Row Level Security policies, not on hiding this key) — so no build step or environment-variable wiring is needed on Render at all. The frontend stays 100% static files.

**Hosting**: Render.com **Static Site** (free tier) — auto-HTTPS, auto-deploy on every GitHub push, no card required. This is unaffected by the backend choice since Supabase means there's no server component to host.

## Prerequisite steps only the user can do

These require the user's own accounts/identity — I cannot do them on their behalf:

1. Create a GitHub account (if needed) — I'll prep the repo locally and guide the push.

2. Create a Render account (easiest via "Sign in with GitHub") and connect the repo.

3. Create a Supabase account + new project (name, region, a DB password they choose and should save somewhere safe).

4. Copy the Project URL + anon key from Supabase (Settings → API) and hand them to me for `config.js`.

5. Create a Google Cloud Console project + OAuth 2.0 Client ID (Web application type), filling out the OAuth consent screen.

6. Paste the Google Client ID + Client Secret into Supabase's dashboard (Authentication → Providers → Google) — the secret never enters the repo or the frontend.

7. Once the Render URL is live, register it in both Google Cloud Console (authorized origin) and confirm Supabase's callback URL is set as the authorized redirect URI — this is why Google sign-in comes *after* the app is already deployed.

Everything else (code, `git` commands, wiring the client, writing SQL for tables/RLS policies) is mine to do.

## Phased rollout

Each phase leaves a fully working, deployed game — nothing is broken mid-flight.

1. **Hosting pipeline only.** `git init`, push the current game as-is to a new GitHub repo, connect to a new Render Static Site, confirm the public URL loads and camera access (`getUserMedia`) works over the live HTTPS URL. Push one trivial change to confirm auto-deploy works. Zero changes to game logic.

2. **Email/password auth, guest play untouched.** Create the Supabase project. Add a new `renderAuth()` overlay screen (sign up / sign in / "Continue as Guest") following the exact same pattern `main.js` already uses for `renderMenu()`/`renderPauseMenu()`/`renderResetConfirm()` — an HTML string with `data-action` buttons dropped into `overlay.innerHTML`, handled by the existing delegated click listener. New module `auth.js` wraps the Supabase client (`signUp`, `signIn`, `signOut`, `getCurrentUser`). Fist Fighter's save data is **not** touched yet — this isolates "does auth work" from "does save-sync work."

3. **Google sign-in, added on top.** Do the Google Cloud Console + Supabase provider setup (steps 5-7 above) now that the Render URL is stable, and add a "Sign in with Google" button next to email/password on the same auth screen.

4. **Leaderboard + cloud save sync.** Create `scores` and `saves` Postgres tables in Supabase with Row Level Security policies from the start (read own/all as appropriate; write only own row). Extend `fighterGame.js`'s `save()` to keep writing to `localStorage` first (so gameplay never blocks on network), then — only if signed in — fire a best-effort async push to Supabase (errors swallowed quietly, matching the existing `try {} catch {}` style in `writeSave()`). On sign-in, `main.js` (not `fighterGame.js`) decides whether to prefer the cloud save over the local one before calling `reset()`, keeping `fighterGame.js` itself free of any auth/network awareness — consistent with its current small interface contract. "Reset Progress" also clears the cloud row when signed in. Add a `leaderboard.js` module (`fetchTopScores`/`submitScore`) and a `renderLeaderboard()` overlay reachable from the main menu.

5. **Light guardrails (optional, cheap).** A DB `CHECK` constraint capping implausible score values, and "one row per user, upsert only if better" to blunt casual spam.

## Security notes (accepted trade-offs, stated plainly)

- Password hashing is fully handled by Supabase — no custom code.

- The Google OAuth *Client Secret* only ever lives in the Supabase dashboard, never in the repo or frontend.

- Row Level Security must be ON from day one on both tables, or the public anon key is equivalent to an open read/write database.

- Because scores are computed client-side in the browser, a determined user can always fabricate a leaderboard submission via dev tools — this is an inherent limitation of a client-side game, not something worth over-engineering a server-authoritative anti-cheat system to solve for a hobby leaderboard. The Phase 5 guardrails are the right amount of effort here.

## Critical files

- `main.js` — add `renderAuth()`/`renderLeaderboard()` overlays and new `data-action` cases in the existing click-delegation handler; owns the decision of cloud-save vs local-save preference on sign-in.

- `fighterGame.js` — extend `save()`/`loadSave()` to optionally sync with the cloud via hooks passed in at construction, without adding auth/network awareness into the module itself.

- New: `auth.js` (Supabase client + auth wrapper functions), `leaderboard.js` (score fetch/submit), `config.js` (Supabase URL + anon key).

- `index.html` — no structural changes expected beyond what `main.js` injects into the existing `#overlay`.

- `start-server.bat` — stays as-is for local dev; unrelated to the public deployment.

## Verification

- **Phase 1**: visit the live Render URL from a phone or a different network, confirm the game loads, camera permission prompt appears, and both games are playable exactly as they are locally.

- **Phase 2**: sign up with a test email, sign out, sign back in; confirm "Continue as Guest" still works exactly like today with no login.

- **Phase 3**: click "Sign in with Google," confirm the OAuth consent screen appears and redirects back into the game successfully signed in.

- **Phase 4**: play a Fist Fighter session while signed in, confirm the Supabase Table Editor shows the row updating; sign in on a second browser/incognito window with the same account and confirm progress carries over; check the leaderboard screen reflects a submitted score.